# Safety Plan Lane Assistance

Document Version: 1.0

Template Version 1.0, Released on 2017-06-21

# Document history

| Date | Version | Editor | Description |
| --- | --- | --- | --- |
| 22 June 2019 | 1.0 | R. Crane | Initial version. |

# Table of Contents

Document history

Table of Contents

Introduction

Purpose of the Safety Plan

Scope of the Project

Deliverables of the Project

Item Definition

Goals and Measures

Goals

Measures

Safety Culture

Safety Lifecycle Tailoring

Roles

Development Interface Agreement

Confirmation Measures

# Introduction

## Purpose of the Safety Plan

This safety plan defines roles and outlines the steps to achieve functional safety in the design of the lane assistance feature.

## Scope of the Project

For the lane assistance project, the following safety lifecycle phases are in scope:

Concept phase

Product Development at the System Level

Product Development at the Software Level

The following phases are out of scope:

Product Development at the Hardware Level

Production and Operation

## Deliverables of the Project

The deliverables of the project are:

Safety Plan

Hazard Analysis and Risk Assessment

Functional Safety Concept

Technical Safety Concept

Software Safety Requirements and Architecture

# Item Definition

The Advanced Driver Assistance System (ADAS) Lane Assistance feature provides (1) a lane departure warning to the driver and (2) provides lane keeping assistance in the form of corrective steering input.

The Lane Assistance system consists of the following subsystems:

- The Camera Subsystem, responsible for providing system with lane detection.

- The Power Steering Subsystem, responsible for providing haptic feedback and control input to the steering wheel.

- The Car Display Subsystem, responsible for providing the user with a visual indication of system activity and an interface for disabling.

Figure 1. System Architecture

# Goals and Measures

## Goals

The goal of this analysis is to verify that the design of the electrical and electronic components of the lane assistance function has reduced risk presented by system failures to an acceptable level.

## Measures

Achievement of an acceptable level of risk will be proven by rigorous system analysis and testing with inserted failures and degradations.

| Measures and Activities | Responsibility | Timeline |
| --- | --- | --- |
| Follow safety processes | All Team Members | Constantly |
| Create and sustain a safety culture | All Team Members | Constantly |
| Coordinate and document the planned safety activities | Safety Manager | Constantly |
| Allocate resources with adequate functional safety competency | Project Manager | Within 2 weeks of start of project |
| Tailor the safety lifecycle | Safety Manager | Within 4 weeks of start of project |
| Plan the safety activities of the safety lifecycle | Safety Manager | Within 4 weeks of start of project |
| Perform regular functional safety audits | Safety Auditor | Once every 2 months |
| Perform functional safety pre-assessment prior to audit by external functional safety assessor | Safety Manager | 3 months prior to main assessment |
| Perform functional safety assessment | Safety Assessor | Conclusion of functional safety activities |

# Safety Culture

Safety is connected to all aspects of operation.  Specifically:

Priority: No goal or objective is placed before safety to ensure it is never knowingly compromised.

Accountability: The safety processes are present in every part of the organization and require ownership and approval.

Rewards: Provable safety is an achievement as important as any high visibility demonstration and is consistently reinforced in performance evaluations and compensation reviews.

Penalties: Accountability is reinforced by personal and organizational censures when failures are determined to be reasonably avoidable or negligent.

Independence: The safety organization is vertically independent within the organization.

Well defined: Safety processes are well documented in technical and non-technical presentation

Resources: Safety representatives are present in all organizational units and available for consult.

Diversity: The safety organization includes various engineers and includes rotation from around the company.

Communication: Safety processes and training material is readily available on internal network.

# Safety Lifecycle Tailoring

The following phases are in scope for this project:

- Concept phase

- Product Development at the System Level

- Product Development at the Software Level

Because no hardware development nor production alteration is expected, it is omitted from this report.

# Roles

| Role | Org |
| --- | --- |
| Functional Safety Manager- Item Level | OEM |
| Functional Safety Engineer- Item Level | OEM |
| Project Manager - Item Level | OEM |
| Functional Safety Manager- Component Level | Tier-1 |
| Functional Safety Engineer- Component Level | Tier-1 |
| Functional Safety Auditor | OEM or external |
| Functional Safety Assessor | OEM or external |

# Development Interface Agreement

This section will define the roles and responsibilities between companies developing the lane assistance system and what evidence and work products will be required.

The OEM must provide analysis of expected system operating conditions.  The safety assessment conducted here only analyzes potential failures in components internal to the system.  Failures external to the lane assistance feature are not discussed here.  Internal failures caused by external faults are assessed only in regard to faults in the system communication interface.  Physical or electrical failure caused externally is not analyzed here and is the responsibility of the OEM.

# Confirmation Measures

Confirmation measures will ensure that:

- Safety processes comply with the functional safety standard.

- Project execution follows this safety plan.

- Safety is improved by system design.

The confirmation review assesses the above objectives with auditors who are uninvolved with the design or implementation of the system.

A functional safety audit will verify the project implementation conforms to the safety plan.

The functional safety assessment will verify the plans and designs actually achieve functional safety.